## Slide 1: UNO-Card Game Web Development
Group-O :- Malavya Raval
      Nicholas Pagcanlungan
      Brandon Peralta
      Siarhei Pushkin

## Slide 2: Contents
Introduction
Difficulties Encountered
Main Problems
Overcoming Problems
Learnings

## Slide 3: Introduction
UNO is a multi-player card game in which the objective is to be the first player to get rid of all the cards in their hand so we have to implement a logic so that a certain amount of users can play together and only those who have access to the gave can play it.
Each player is dealt some amount of cards and players take turn drawing cards from the deck. The database for cards in hand is used so that we can identify the characteristic of each card and can be used to play it.
It has some special cards which can change the flow of game such as Reverse card.

## Slide 4: Difficulties Encountered
Teammates working on the same part of the game with but with different logic. This lead to stashing the local changes and then working again.
The database had to be redone as the logic was not able to take care of all the special cards, some cards changed the state of another player and some cards changed the state of the game which was a difficult to implement.
Difficult to debug due to issues such as client not able to pass the socket ID to the server when the socket is created.

## Slide 5: Main Problems
Implementing sockets and a server such that multiple users can play a game and it refreshes every time some other player makes a change was something new to us and we had to understand the logic for that before implementing it.
The database which we started working with was not compatible to implement the logic so while developing the game logic we made the database as well like an agile development process, we encountered some problem and made changes on that latter.
Subsequently we had to make changes to the front end and the backend whenever we figure out some issue in our logic.

## Slide 6: Overcoming Problems
To Overcome the problem in logic we had to keep working on the same thing again and again with different approaches to solve it.
We should have better communicated in order to reduce the work load on every member of the group. We had to often stash the changes made on local and then fetch again and start working again.
To overcome the database problem we should have used a better logic which only came while we were thinking and building the game.
A regular communication and discussion with teammates does help a lot in developing the logic as it takes into consideration the edge cases and different approaches to the problem.

## Slide 7: Learnings
We learnt about the game logic and how a simple game like UNO needs a complex logic in the backend. Especially due to just few special cards.
We found that agile development is a better approach as we have to keep on changing something due to errors that we encounter on the way. This also means that some features that we want to implement will have a completely different logic and hence were not implemented.
How the same code should be reused so that we are not wasting time unnecessarily with only some changes in the simple logic.

## Slide 8
DEMO